## Slide 1: ACLAD Status 3/10/2024 Pumping 78,221 GPD
Maintenance
  7 wells operational on generators
  1600’ of 4” drainline replaced with flex joints
  Purchased 7 new generators (Thank you Tim Allen)
Still working out the kinks in the Trash Pump Operation
  Thanks to the Well team for going out in the rain pump
Surface Drainage projects paused to work on DDWs
FEMA Appeal
  FEMA denied Winter Storms application due to “pre-existing landslide”
  Drafting appeal with KCGHAD and RPV to submit on Friday
View looking
Down WW 4
Attachments
  Surface Drainage planned Projects
  Deep Dewatering Well Plan
First DDW Completed at WW 16

## Slide 2: DDW Status
WW XX - Operating Wells
- existing drainage lines
- new drainage lines
- existing DDW
- new DDW
Drilling
  3 DDWs Drill, one pumping today
  All owner informed, easements in work
  Working to upgrade drainage system
  Adjusting well locations with drillers and property owners
WW12
WW1
WW15
WW11
WW17
WW20
WW6
WW18
WW3
WW13

## Slide 3: Surface Drainage Projects