## Slide 1: ACLAD Operations Status
12 July 2022

## Slide 2: ACLAD STATUS
CURRENTLY PUMPING 94,000 GALLONS PER DAY
Drilled and developed well #4
  Well drilling and development complete
  Fissures caused higher drilling and development costs
  ABC Drilling suggested ARCH process for next well
  Pump installed. Lower pumping rate than expected
    Probably due to drainage elevation
    Will try adding a boost pump
Well #3 cleaned with acid treatment
  Early data suggests 2-3 times flow improvement
ACLAD Near-term Plan
  Obtain power pole permits for Well #6 (CloveTree)
  Add timer to well # 19 (end of narcissa)
PVDS Systems Output Meter

## Slide 3
ACLAD Summary Report July 12, 2022
Chart: 
| 44571 | 44572 | 44586 | 44594 | 44600 | 44607 | 44614 | 44621 | 44628 | 44635 | 44642 | 44649 | 44656 | 44663 | 44670 | 44677 | 44684 | 44691 | 44698 | 44705 | 44712 | 44719
Narcissa/Gingerroot 1 | 20863.0714 | 21829.5714 | 13171.4286 | 7020 | 17153.3333 | 6381.4286 | 0 | 20680 | 17455.6522 | 17178.5714 | 19208.5714 | 18492.8571 | 17631.4286 | 17214.2857 | 16892.8571 | 5751.4286 | 0 | 28664.2857 | 12554.25 | 13691.5 | 17063.5714 | 13708.4286
lower Narcissa 2 | 5108.5714 | 5004.2857 | 5014.2857 | 4977.1429 | 5526.6667 | 5100 | 5948.5714 | 2051.4286 | 4944.2857 | 4351.4286 | 4140 | 3998.5714 | 4207.1429 | 4230 | 4600 | 4925.7143 | 5088.5714 | 20092.8571 | -8662.8571 | 5520 | 5200 | 3604.2857
Beanfield 11 | 11344.7143 | 11402.5714 | 11142.8571 | 10955 | 10805 | 10871.5714 | 11198.7143 | 9065.7391 | 11665.4286 | 11014 | 11916.8571 | 0 | 23839.8571 | 11733.2857 | 11093.1429 | 11144.8571 | 11433.2857 | 15164.8571 | 3827.2857 | 11194.2857 | 11221.2857 | 6348.4286
upper Gingerroot 12 | 17531.4286 | 17685.7143 | 16897.8571 | 14955.7143 | 20133.3333 | 16454.2857 | 15795.7143 | 17100.8696 | 17227.1429 | 16504.2857 | 17342.8571 | 17265.7143 | 17342.8571 | 17018.5714 | 13750 | 0 | 12902.8571 | 29344.2857 | 27571.4286 | 29075.7143 | 24934.2857 | 25632.8571
King/Sweetbay 13 | 9997.1429 | 10087.1429 | 9845 | 7271.25 | 12960 | 9712.8571 | 10105.7143 | 3455.6522 | -5872.8571 | 0 | 0 | 11943.2857 | 2888.1429 | 9184.4286 | 14065.1429 | 14014.1429 | 14206.4286 | 13698.4286 | 13675.2857 | 13610 | 13589.7143 | 13212.1429
Narcissa/Vanderlip 15 | 1779.5714 | 1750.1429 | 1786.1429 | 3206 | 15472.3333 | 13292 | 0 | 12623.6522 | 21339.7143 | 9467.1429 | 14610.5714 | 7789 | 11133.8571 | 11659.8571 | 11625.8571 | 11659.5714 | 6035 | 951.4286 | 5.1429 | -5.1429 | 7885.1429 | 8500
Petak/Sweetbay 16 | 6590 | 7081.4286 | 9236.4286 | 9235 | 8160 | 12240 | 5170 | 8450.4348 | 8801.4286 | 9518.5714 | 11954.2857 | 9125.7143 | 8264.2857 | 13804.2857 | 7061.4286 | 9941.4286 | 11528.5714 | 10561.4286 | 9595.7143 | 4777.1429 | 7344.2857 | 14935.7143
Thyme 17 | 1267.8571 | 1001.4286 | 952.8571 | 941.25 | 911.6667 | 905.7143 | 990 | 944.3478 | 868.5714 | 857.1429 | 851.4286 | 844.2857 | 857.1429 | 848.5714 | 842.8571 | 835.7143 | 858.5714 | -152.8571 | 400 | 2191.4286 | 802.8571 | 3454.2857
End of Narcissa 19 | 2570.7143 | 2144.2857 | 2108.5714 | 1638.5714 | 1900 | 1427.1429 | 1317.1429 | 1109.5652 | 794.2857 | 580 | 157.1429 | 0 | 0 | -1.4286 | 1238.5714 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Sweetbay Yamaguchi | 3961.4286 | 3825.7143 | 3851.4286 | 3818.75 | 3618.3333 | 3700 | 3582.8571 | 4266.087 | 3494.2857 | 3377.1429 | 3431.4286 | 3452.8571 | 3372.8571 | 11984.2857 | 23298.5714 | 17594.2857 | 0 | 0 | 0 | 0 | 0 | 0
Lower Figtree 3 | 9602.1429 | 10057.1429 | 8330.7143 | 7102.8571 | 7851.6667 | 5637.1429 | 5240 | 3880 | 3845.7143 | 1562.8571 | 0 | 0 | 4302.8571 | 3798.5714 | 1677.1429 | 4504.2857 | 3108.5714 | 2595.7143 | 1440 | 302.8571 | 524.2857 | 0
Mid Sweetbay 8 | -1 | 0 | 2090 | 5720 | 1401.6667 | 1390 | 1397.1429 | 693.913 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Chart: 
| 44571 | 44572 | 44586 | 44594 | 44600 | 44607 | 44614 | 44621 | 44628 | 44635 | 44642 | 44649 | 44656 | 44663 | 44670 | 44677 | 44684 | 44691 | 44698 | 44705 | 44712 | 44719 | 44726 | 44733 | 44740 | 44747
Narcissa/Gingerroot 1 | 20863.0714 | 21829.5714 | 13171.4286 | 7020 | 17153.3333 | 6381.4286 | 0 | 20680 | 17455.6522 | 17178.5714 | 19208.5714 | 18492.8571 | 17631.4286 | 17214.2857 | 16892.8571 | 5751.4286 | 0 | 28664.2857 | 12554.25 | 13691.5 | 17063.5714 | 13708.4286 | 13114.4286 | 12194.8571 | 11738.8571 | 11871.5714
lower Narcissa 2 | 5108.5714 | 5004.2857 | 5014.2857 | 4977.1429 | 5526.6667 | 5100 | 5948.5714 | 2051.4286 | 4944.2857 | 4351.4286 | 4140 | 3998.5714 | 4207.1429 | 4230 | 4600 | 4925.7143 | 5088.5714 | 5807.1429 | 5622.8571 | 5520 | 5200 | 3604.2857 | 6782.8571 | 5051.4286 | 5032.8571 | 5172.8571
Beanfield 11 | 11344.7143 | 11402.5714 | 11142.8571 | 10955 | 10805 | 10871.5714 | 11198.7143 | 9065.7391 | 11665.4286 | 11014 | 11916.8571 | 0 | 23839.8571 | 11733.2857 | 11093.1429 | 11144.8571 | 11433.2857 | 15164.8571 | 3827.2857 | 11194.2857 | 11221.2857 | 6348.4286 | 14375.4286 | 10792 | 3328.5714 | 16237.1429
upper Gingerroot 12 | 17531.4286 | 17685.7143 | 16897.8571 | 14955.7143 | 20133.3333 | 16454.2857 | 15795.7143 | 17100.8696 | 17227.1429 | 16504.2857 | 17342.8571 | 17265.7143 | 17342.8571 | 17018.5714 | 13750 | 0 | 12902.8571 | 29344.2857 | 27571.4286 | 29075.7143 | 24934.2857 | 25632.8571 | 26041.4286 | 23461.4286 | 21912.8571 | 20687.1429
King/Sweetbay 13 | 9997.1429 | 10087.1429 | 9845 | 7271.25 | 12960 | 9712.8571 | 10105.7143 | 3455.6522 | -5872.8571 | 0 | 0 | 11943.2857 | 2888.1429 | 9184.4286 | 14065.1429 | 14014.1429 | 14206.4286 | 13698.4286 | 13675.2857 | 13610 | 13589.7143 | 13212.1429 | 13770.1429 | 13373.4286 | 13422.8571 | 13753
Narcissa/Vanderlip 15 | 1779.5714 | 1750.1429 | 1786.1429 | 3206 | 15472.3333 | 13292 | 0 | 12623.6522 | 21339.7143 | 9467.1429 | 14610.5714 | 7789 | 11133.8571 | 11659.8571 | 11625.8571 | 11659.5714 | 6035 | 951.4286 | 5.1429 | -5.1429 | 7885.1429 | 8500 | 8581.5714 | 8101 | 8134.4286 | 8300.2857
Petak/Sweetbay 16 | 6590 | 7081.4286 | 9236.4286 | 9235 | 8160 | 12240 | 5170 | 8450.4348 | 8801.4286 | 9518.5714 | 11954.2857 | 9125.7143 | 8264.2857 | 13804.2857 | 7061.4286 | 9941.4286 | 11528.5714 | 10561.4286 | 9595.7143 | 4777.1429 | 7344.2857 | 14935.7143 | 17581.4286 | 2347.1429 | 30008.5714 | 17138.5714
Thyme 17 | 1267.8571 | 1001.4286 | 952.8571 | 941.25 | 911.6667 | 905.7143 | 990 | 944.3478 | 868.5714 | 857.1429 | 851.4286 | 844.2857 | 857.1429 | 848.5714 | 842.8571 | 835.7143 | 858.5714 | -152.8571 | 400 | 2191.4286 | 802.8571 | 3454.2857 | -1855.7143 | 784.2857 | 768.5714 | 937.1429
End of Narcissa 19 | 2570.7143 | 2144.2857 | 2108.5714 | 1638.5714 | 1900 | 1427.1429 | 1317.1429 | 1109.5652 | 794.2857 | 580 | 157.1429 | 0 | 0 | -1.4286 | 1238.5714 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 12055.5 | 6215.2857 | 0
Sweetbay Yamaguchi | 3961.4286 | 3825.7143 | 3851.4286 | 3818.75 | 3618.3333 | 3700 | 3582.8571 | 4266.087 | 3494.2857 | 3377.1429 | 3431.4286 | 3452.8571 | 3372.8571 | 11984.2857 | 23298.5714 | 17594.2857 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Lower Figtree 3 | 9602.1429 | 10057.1429 | 8330.7143 | 6215 | 7851.6667 | 5637.1429 | 5240 | 3187.1429 | 3845.7143 | 1562.8571 | 0 | 0 | 4302.8571 | 3798.5714 | 1677.1429 | 4504.2857 | 3108.5714 | 2595.7143 | 1440 | 302.8571 | 524.2857 | 0 | 0 | 0 | 0 | 25302.8571
Mid Sweetbay 8 | 0 | 300 | 298.5714 | 1430 | 1401.6667 | 1390 | 1397.1429 | 570 | 0 | 0 | 0 | 0 | 7600 | 8881.4286 | 577.1429 | 4485.7143 | 4471.4286 | 4252.8571 | 1427.1429 | 467.1429 | 468.5714 | 1235.7143 | 1540 | 1290 | 2117.1429 | 897.1429